# Queen’s University of Belfast

# Computer Science

# Minute of Project Supervision Meeting

|  |  |  |  |
| --- | --- | --- | --- |
| **Student Name:** | **40126401** | | |
| **Project Module Code:** | **CSC4006** | | |
| **Project Supervisor:** | **Blesson Varghese** | | |
| **Meeting Number:** | **13** | **Date of Meeting:** | 5/2/2018 |

**Progress since last meeting, and decisions arrived at during meeting:**

Gathered research results for all applications across all pipelines and edge nodes (Odroid XU4 and Raspberry Pi 3).

Updated iPokeMon benchmarks to use user defined variables.  
iPokeMon is now benchmarked using both JMeter and Taurus, with the metrics being generated into the relevant csv and xml files.

Fixed issue with iPokeMon port forwarding.

**Action Points:**

Will update research question to reflect new developments.  
Will update research document to reflect supervisors’ comments.

Spend time refactoring various document sections.

Update bash scripts to remove echos.

**Date of next meeting:**

14/2/2019

**Agreed minute should be signed by the student and initialled by the supervisor.**

**Student's Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Supervisor's Initials: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Supervisor's Comments:**